# ITSU2006 IT PROJECT MANAGEMENT

# ASSIGNMENT 2
GROUP PROJECT REPORT

Project Initiation and Scope Management

AI-Powered Chatbot Development for Customer Support Automation

Prepared by: Smart Shrestha
 Team Member: Samip Rana Magar
Team Member: Ebnul Khan 
Proposed project period: 12 October 2026 – 25 October 2026

PROJECT INITIATION & SCOPE REPORT

AI-Powered Chatbot Development for Customer Support Automation

Individual contribution to the Group Project Plan

| Prepared by | Smart Shrestha ¦ Student ID: 67348 |
| --- | --- |
| Role | Group Leader — Project Initiation and Scope |
| Group members | Smart Shrestha, Samip, Ebnul |
| Institution | Victorian Institute of Technology |
| Document status | Draft for group review ¦ 23 October 2026 |
| Project basis | Illustrative planning scenario; assumptions require group approval |

Purpose of the document: This document presents the reasons why the project is needed, the objectives that can be measured, the responsibilities of stakeholders, the authority of the project, and the limits of the project. The scheduling, risk management, quality control, and change control elements are covered in other members’ submissions.

# 1. Introduction to the project, project description

Customer services teams frequently experience similar enquiries related to order status, returns, account login and system outages. Addressing all these issues individually can extend wait times, cause variation in messaging, and put undue pressure on employees tasked with complex service delivery. This initiative outlines a pilot phase in the controlled roll-out of an AI customer service chatbot to an imaginary Australian online retailer ("the Client") which will automatically respond to common customer questions, direct them to appropriate support channels, and escalate unclear or sensitive issues to human agents.

The solution to be piloted is a web-based conversational assistant accessing a selected knowledge base and supported by a support-ticket handover. Its purpose is to complement-not substitute-human customer care. The implementation plan ensures reliable answers, a privacy-wise approach to customers' data, accessibility, and operational monitoring and escalation mechanisms.

# 1.1 Business need and proposed value

- Enhance access to the core service support outside of business hours without condition of promise to address all requests.

- Decrease duplicated questions that agents have to respond to so they can focus on complaints and ppc.

- Give definite responses based on reviewed Support articles rather than entirely possible, AI-created assertions.

- Develop metrics to demonstrate proof of performance on a pilot scale.

# 1.2 Assumptions in planning

To create a coherent group plan, the following assumptions are suggested client assumptions, not commitments: 12-week implementation timeline, Indicative AUD 30,000 delivery budget 1 web support channel English launch Only (initial) FAQ knowledge base with approx. 100 approved articles Assumptions should be made in the WBS, Gantt chart, resource plan, risk register and presentation that the group would share.

# 2. Project objectives and success criteria

Objectives follow the SMART principle: they are specific, measurable, achievable within the assumed scope, relevant to customer service and time bound.

| Objective | Proposed acceptance measure |
| --- | --- |
| O1 — Deliver pilot | Assist in operating a working web-chat pilot by the end of Week 10 and final evaluation by end of Week 12. |
| O2 — Answer quality | Achieve at least 85% correct or appropriately escalated outcomes for a sampled test set of 100 representative enquiries. |
| O3 — Speed | Provide a first response from the chatbot within 5 seconds for at least 95% of test calls for an agreed number of pilot load. |
| O4 — Safe escalation | Escalate 100% of identified high-risk test scenarios (e.g. Account compromise, payment dispute, or unsupported advice) to a human pathway. |
| O5 — User experience | Obtain a minimum of 80% positive pilot feedback from at least 30 surveys, with trial limitations provided. |
| O6 — Operational readiness | Provide the finalized ownership of the support documentation, operational ownership, a high-level monitoring dashboard and staff handover by week 12. |

The project team will measure the project using a fixed set of test questions, timed response data, scripted escalation responses, and a short pilot survey. The targets are preliminary and need project sponsor approval prior to baselining.

# 3. Project charter

| Charter element | Description |
| --- | --- |
| Project title | AI-Based Chatbot Creation for Customer Support Automation |
| Business sponsor | Client Customer Service Manager (for consideration; to be confirmed named sponsor) |
| Project leader | Smart Shrestha - lead initiation, scope coordination and team alignment |
| Delivery team | Smart Shrestha (initiation/scope); Samip (planning/schedule/resources); Ebnul (risk/issues/change/quality/configuration) |
| Business problem | More frequent repetitive customer queries and long wait time for response in the customer service process |
| Purpose | Design and test a safe, helpful bot for common online customer enquiries |
| Primary deliverables | Approved requirements knowledge-based design chatbot pilot test evidence escalation process training and handover documents 12 weeks, pending sponsor confirmation/analysis of dependencies |
| Indicative schedule | 12 weeks, pending sponsor confirmation/analysis of dependencies |
| Indicative budget | AUD 30,000 Planning Allowance The allocated cost breakdown will be verified through the resource plan |
| Success authority | Sponsor signs off requirements, acceptance of pilot and recommendation for production-release |
| Key constraints | Resource (cost) and time constrained; one channel and one language; privacy, inclusivity and integration constraints |
| High-level risks | Incorrect answer: Disclosure of personal information, bad escalation, delay in approving the contents. |
| Approval gate | Project charter approval required before detailed execution or scope change |

# 3.1 High-level milestones

| Milestone | Target (proposed) |
| --- | --- |
| Charter and requirements approved | End of Week 2 |
| Knowledge base and conversation design agreed | End of Week 4 |
| Pilot chatbot and handover workflow configured | End of Week 8 |
| Testing and pilot release completed | End of Week 10 |
| Evaluation, documentation and sponsor decision | End of Week 12 |

# 3.2 Governance & Decisions Making

Approval of the project sponsor is required in regard to the charter, funding assumptions, material changes and acceptance in scope. Project leader is in charge of project baseline creation, making record of decisions, providing consistency of parts within the team and passing over unresolved issues. Samip is mainly responsible for the baseline of schedule and resources. Ebnul is responsible for risks and issues management, change, quality and configuration management. All the changes which involve time, costs, scope, quality and privacy of the project should be recorded prior to the approval of the project sponsor.

# 4. Project Scope Statement

# 4.1 Within scope

- Collection and prioritization of all existing customer support use cases and functional requirements of the system.

- Creation of the approved FAQ/knowledge base data set as a pilot.

- Creation of web chat interface and workflow of the AI response control.

- Provision of proper support handover or ticket creation procedure.

- Implementation of the basic requirements for data handling: restricted data collection techniques, uncertainty management, access limitation and data usage logs.

- Completion of functional, usability, performance, accessibility and escalation tests in pilot mode.

- Completion of training materials, user instructions, results of acceptance tests and operational turn over package.

# 4.2 Out of scope

- An agent authorized to authorize refunds, change bank details or make binding financial decisions.

- Native mobile apps Telephone voice bots. Social media messaging New! Multilingual launch.

- Decommissioning of the current customer relationship management platform.

- No explicit customer data was used for model training without permission.

- Distributed enterprise wide more than the delineated pilot without an alternate endorsement.

# 4.3 Deliverables and acceptance

| Deliverable | Acceptance evidence |
| --- | --- |
| Baseline of scope and requirement | Sponsor-reviewed use cases, exclusions and acceptance criteria |
| Knowledge base | Reviewed FAQ content with content owner and update process |
| Working pilot | Demonstration of routine enquiries, fallback and human hand over |
| Testing package | Objectives met O2-O5 results, including documented failures and retests |
| Handover package | Admin guide, escalation contacts, monitoring requirements and existing limitations |

# 4.4 Dependencies, restrictions and assumptions

Project scope can only be achieved if approved support information and a demonstration test site or staging environment, technical integration details and staff resources to view can be provided on time. The group’s key limitations are the indicative 12-week timetable, AUD 30,000 budget and extent of pilot. Live customer records must not be loaded into demonstrations without appropriate authorization and safeguards in place.

# 4.5 Scope control

The final scope statement becomes the baseline. To add new language, channel, transaction capability, or external integration, the request will have a business reason, schedule and cost effect, new risks and effect on acceptance. The request is initiated by the project manager, evaluated by Samip (schedule & resources), Ebnul (risks, quality & change controls), and approved (or deferred/rejected) by the sponsor.

# 5. Stakeholder identification and engagement

| Stakeholder | Interest, influence and engagement |
| --- | --- |
| Project sponsor / Customer Service Manager | High influence; Signs off on priorities, budget assumptions, scope & acceptance. Review at each milestone. |
| Customer support agents | Great increase in operational interest; validate answers and escalation. Weekly demonstrations and feedback. |
| Customers / pilot participants | High user concern; need clear, accurate and accessible help. Thumbs up for traffic. |
| IT / website administrator | Technical influence; controls, interfaces, access, up and release. Technical reviews of design and test gates. |
| Privacy/security representative | High assurance influence; reviews data management, retention, access and incident escalation prior to pilot. |
| Owners of knowledge-based content | High content ownership gives signoff on FAQ answers and version tracking. Content review scheduled. |
| Project team: Smart, Samip, Ebnul | Delivery responsibility; share Jira task, GitHub commit and weekly reviews. |

# 5.1 Communication and leadership style

The project leader will be responsible for coordinating the activities within the group, manage workflow and organize the workload of the group to meet deadlines. Communication between group members will be held regularly to update on progress, how challenges are being overcome and when each task is to be finished. The project will make use of the distributed control platform GitHub to coordinate project task documents and modification processes, and Jira for task assignments and task status. Individual members are expected to complete assigned sections and undertake tasks to further the project. Group work within the report will be proven by the evidence included.

# 5.2 Acceptance and escalation of stakeholders

In this document, questions about content will go to the content owner; issues about technology will be asked to the administrator; issues about privacy and security will be referred to the reviewer; and issues about scope, price, and time will be said to the sponsor. The project leader is to track whether there are any outstanding approvals and that silence does not imply approval.

# 6. Contribution scope and group consolidation

In this document, the contribution of Smart Shrestha is defined in the parts such as initiation, objectives, charter, and stakeholder analysis. The document has to include WBS, Gantt charts, resource planning, RACI diagram, and the communication plan prepared by Samip. Moreover, Ebnul is to add risk and issue registers, change management, quality management and technical management procedures to the document. Finally, the document needs to contain the literature review and references, and Jira/GitHub information.

# 7. References and Source Notes

The section outlines example assumptions used for the purposes of the assessment, and should not be referenced for information about a real retailer or retailer's operations. The group should reference relevant sources of project management, privacy and accessibly and associated AI risk in the references section after review to ensure appropriate editions.

- Project Management Institute (PMI) A Guide to the Project Management Body Knowledge (PMBOK® Guide) - use the edition accepted by the university.

- Australian government, Office of the Australian Information Commissioner (OAIC), Australian principles privacy guidelines.

- World Wide Web Consortium (W3C), Web Content Accessibility Guidelines (WCAG) 2.2

- National Institute of Standards and Technology (NIST) AI Risk Management Framework (AI RMF 1.0), 2023.